## Slide 1: IEEE P1666 SystemC Standardization Working Group Status and Plans
September 19, 2005
Victor Berman, P1666 Chair

## Slide 2: IEEE P1666 SystemC Working Group
Goals of the Working Group
  Near Term: Develop an IEEE Standard based on the SystemC 2.1 LRM
  Longer Term: Provide formal standards body forum for future SystemC related standards.
Structure of Working Group
  P1666 is an entity based WG jointly sponsored by CAG and DASC
  Voting members must be IEEE-SA Corporate program entities.
  For information see the web site at: http://www.eda.org/SystemC

## Slide 3: IEEE P1666 SystemC Working Group
Major Milestones
  PAR approved by NesCom November 18, 2004
  Draft LRM transferred from OSCI to WG April 25, 2005
  Ballot constituency completed and approved June 12, 2005
  Ballot completed
    9 voting members: 2 negative, 6 positive, 1 abstention
  Ballot resolution completed – new draft circulated for WG approval
Plans
  WG to meet September 23, 2005
    Get approval to do recirculation ballot
    Should get ballot completed end of October
    Targeting December RevCom meeting but will be tight –deadline Oct 17, 2005.