DASC Conference Call - Unapproved Meeting Minutes

June 10, 2010  8:00 AM PDT

Attendees:

· Stan Krolikoski

· Karen Bartleson

· Chuck Berking

· Victor Berman

· Dennis Brophy

· Serrie Chapman

· Ernst Christen

· Charles Dawson

· Gary Delp

· Darren Galpin

· Bill Hanna

· Joe Hupcey

· Mike McNamara

· Michael Mirmak

· Karen Pieper

· Andy Piziali

· Yatin Trivedi

· Jim Vellenga

· Kathy Werner

· Mike Kipness – IEEE SA

Agenda:

1. Call to order

5/10 at 8:05 AM PDT
1.1 Roll Call

We have quorum


2. Approval of Agenda

Motion to approve by Dennis, seconded by Yatin

Approved unanimously

3. Review of Patent Policy

Request to announce any relevant patent claims or send an email to Stan

4. Approval of Previous Meeting Minutes 

Motion to approve by Ernst, seconded by Karen P.

Approved unanimously

5. Ron Waxman Award Committee

The nomination committee proposed Hal Carter, professor emeritus at University of Cincinnati as well as co-chair and co-founder of DASC.  The nomination was ratified by the DASC with 23 approvals and no dissentions.  Two other individuals were identified as potential award recipients and will be held over for evaluation for next year’s award.  Anyone can identify candidates for consideration throughout the year by sending an email to Stan.

6. P1497-2001 (SDF) update - Stan

Ballot passed with 92% approval rate and 1 dissention.  It is currently on the June RevCom agenda.  If approved by RevCom, then the standard will be reaffirmed for another five years.

7. P1647 (e) update - Darren

The group is working on a few open issues and targeting working group approval of the LRM by the end of the month.  

8. P1666 (SystemC) update - Stan

The group is behind the initial schedule and the release will probably slide into 2011.  This is due to the amount of usage that SystemC has seen since the 2005 release so there are a number of calls for clarification and new features that are being addressed.  The group is targeting going to ballot in October or November.

9. P1734 (Quality IP) - Kathy

The group has completed the automated testing scripts to validate the schema to the VSI excel implementation.  Additional test cases are being developed and tested and the normative document is being written.  The group is looking for someone to review the document prior to submitting to ballot.  Volunteers should send an email to Stan or Kathy.

10. P1076.1 (VHDL AMS) update - Ernst

The group has completed the 1076.1.1 internal approval and is forming the ballot group; the call is open until 6/17.  The mandatory editorial coordination process remains to be completed.  The group is planning the 1076.1 update and has broken the work into projects.  The targeted PAR approval process is: working group approval in July, DASC approval in August, and on the NesCom agenda for December.

11. P1800 (System Verilog) update – Karen P.

The PAR was submitted to NesCom and received some feedback for rewriting the purpose and scope sections.  The PAR changes were approved by the NesCom requestors and the updated PAR is currently in DASC re-ballot, which closes 6/11.  This vote counts towards DASC voting eligibility.

12. P1801 (Low Power) update - Stan

The group is working on document clarifications of the standard that was approved last year and is evaluating creating interoperability documents with other standard’s formats.

13. AOB

The next meeting will be in Japan with JEITA at 6:15 PM PDT on 6/30 (10:15 AM in Japan).  There will be a P1666 meeting prior to the DASC call.  Attendance counts towards voting privileges.  

Motion to adjourn by Andy P., seconded by Mike McNamara.  Meeting adjourned at 8:38 AM PDT

